## RECOMMENDED ACI DESIGN - FINAL ARCHITECTURE

### 1. Tenant Strategy Decision

Recommendation: MAINTAIN SINGLE TENANT with Multiple VRFs

Rationale:

- You currently have 199 BDs across 7 VRFs in the EUR tenant

- Belete correctly points out that multiple tenants add complexity without technical benefit

- NDO requires separate templates per tenant (7 VRFs = potentially 7+ templates)

- Your team manages the entire infrastructure (no separate business unit admins)

- Simpler automation and day-2 operations

Exception: Only consider Shared Services tenant if you need strict separation for external routing

### 2. Bridge Domain Consolidation Strategy

Recommendation: Hybrid Approach Based on VRF Size

For EUR-E and EUR-AIS (168 BDs combined):

Option A: Service-Based Consolidation

├── BD-EUR-E-Web (consolidate all web tier BDs)

├── BD-EUR-E-App (consolidate all app tier BDs)

├── BD-EUR-E-DB (consolidate all database BDs)

└── BD-EUR-E-Infra (infrastructure services)

Option B: Application-Based Consolidation

├── BD-EUR-E-HR (all HR-related subnets)

├── BD-EUR-E-Finance (all finance subnets)

├── BD-EUR-E-Engineering (all engineering subnets)

└── [Continue per major application group]

For smaller VRFs (EUR-AIM, EUR-AIV, EUR-AIZ, EUR-AIP):

- Keep existing structure initially

- Consolidate only if applications span multiple BDs

### 3. Migration Path - Phased Approach

Phase 1: Foundation (Do Now)

yaml

1. Enable microsegmentation on all EPGs:

- Configure intra-EPG isolation

- Set up private VLANs (primary/isolated)

- Keep vzAny contracts in place

2. Create "All-EPGs" ESG per VRF:

- EUR-AIS-ALL-ESG (maps all 82 EPGs)

- EUR-E-ALL-ESG (maps all 86 EPGs)

- [Continue for each VRF]

Phase 2: Wait for ESG Multi-Site Support (June/July 2025)

yaml

3. Begin application discovery:

- Map which BDs/EPGs belong to which applications

- Document inter-application dependencies

4. Create application-specific ESGs:

- Use IP-based selectors initially

- Migrate from "ALL-ESG" to app-specific ESGs

- Keep vzAny as safety net

Phase 3: Security Tightening (Post-ESG)

yaml

5. Replace vzAny with explicit contracts

6. Implement service graphs for inspection

7. Consider PBR only if needed

### 4. Technical Implementation Details

ESG Configuration Approach:

python

# Steve's Easier Method - Recommended

1. Keep existing BD/EPG structure (no disruption)

2. Enable microseg on EPGs:

- Intra-EPG isolation = enforced

- Use private VLANs for VMware

3. Create ESGs with IP selectors:

- Start with one ESG containing all EPGs

- Progressively create app-specific ESGs

- Use MAC tags for higher priority (switch traffic)

Contract Strategy:

Phase 1: vzAny → permit all

Phase 2: vzAny → ESG contracts (open)

Phase 3: ESG → ESG contracts (specific ports)

Phase 4: Add firewall service graphs for unknowns

### 5. Multi-Site Considerations

Current Constraints:

- ESGs not supported in NDO until v4.1/6.1 (June 2025)

- Route leaking complex with multi-site EPGs

- Most VRFs are stretched between sites

Recommendations:

- DON'T attempt route leaking with current multi-site setup

- KEEP firewall-based inter-VRF routing for now

- WAIT for ESG support before major changes

- Consider VMM integration to simplify operations

### 6. Simplified Architecture Diagram

Current State:                Target State (Post-ESG):

┌─────────────┐              ┌─────────────┐

│  EUR Tenant │              │  EUR Tenant │

├─────────────┤              ├─────────────┤

│ 7 VRFs      │              │ 7 VRFs      │

│ 199 BDs     │   ────►      │ ~20-30 BDs  │

│ 199 EPGs    │              │ 199 EPGs    │

│ vzAny       │              │ 20-50 ESGs  │

└─────────────┘              └─────────────┘

↓                            ↓

Firewall                    Firewall

(all inter-VRF)            (inter-VRF + inspection)

### 7. Automation Requirements

Essential Tools:

- Terraform CLI with NAC (start immediately)

- Postman collections for NDO

- Python scripts for IP-to-MAC mapping

Templates Structure:

hcl

terraform/

├── modules/

│   ├── microseg-enablement/

│   ├── esg-creation/

│   └── contract-management/

├── environments/

│   ├── eur-ais/

│   ├── eur-e/

│   └── [other-vrfs]/

### 8. Decision Matrix

| Decision Point | Recommendation | Rationale |
| --- | --- | --- |
| Tenant Structure | Single tenant | Simpler NDO templates, same admin team |
| BD Consolidation | Yes, but gradual | Reduce from 199 to ~30 over time |
| ESG Adoption | Wait until June 2025 | Multi-site support required |
| VMM Integration | Implement | Simplifies ESG management |
| Route Leaking | No | Too complex with multi-site |
| PBR/Service Graphs | Limited use | Only for specific inspection needs |
| Migration Approach | Parallel build | Non-disruptive |

### 9. What NOT to Do

❌ Don't create 7 separate tenants - unnecessary complexity ❌ Don't implement route leaking before ESG support ❌ Don't remove vzAny until fully confident in ESG setup ❌ Don't use PBR unless specifically needed for EPG-to-EPG firewall ❌ Don't rush BD consolidation - wait for ESG support

### 10. Immediate Next Steps

- Week 1: Enable microsegmentation on test EPGs

- Week 2: Set up Terraform/NAC framework

- Week 3: Create first "ALL-EPG" ESG in test VRF

- Week 4: Document application-to-BD/EPG mapping

- Ongoing: Prepare for June ESG multi-site release

This design balances the desire for application-centric networking with the practical constraints of your multi-site deployment and the upcoming ESG support timeline. It provides a clear migration path that minimizes disruption while achieving your security and visibility goals.